## Slide 1
Jn Teller – Alchemy & Alessa

## Slide 2
Jn Teller – Development Support
Bug Summary
.
Key Accomplishments
Created a REST API Wrapper Service in JNLive Business to call SOA/HLS Services independently for performance testing using Postman.
Successfully able to call GetCountries() Service through Postman and JMeter
Integrated the HLS/SOA Wrapper API Service Methods for WIRE/RTGS/ACH
RTGS Transfer: Investigated and listed all the methods involved in RTGS Transaction workflow and started integrating the API methods.
ACH Transfer: Investigated and listed all the methods involved in ACH Transaction workflow and started integrating the API methods.
WIRE Transfer: Investigated and listed all the methods involved in WIRE Transaction workflow and started integrating the API methods.
Implemented Swagger to test the HLS Wrapper API Service Methods
Giving KT on Teller modules to the QA team on Backend.
Preparing the DB scripts for Testcases.
Upcoming Activities
JMeter Scripts Preparation for WIRE/RTGS/ACH
Performance testing using JMeter for WIRE/RTGS/ACH
Analysis and report preparation on performance at transaction level. Need to investigate API services for CashwithDrawal and CashDeposit
Need to create a Technical document on CashwithDrawal and CashDeposit
On Workflow
Issues / Dependencies
Unable to open JN Teller exe application in (Asoft global solutions 2)
Access to Pegasusdev01 (AsoftGlobalSolutions User) Logon failed
Note: Jn Live Business Activities “Yet To Start”
Chart: 
| Env Setup | Analysis | Documentation | Development
Sales | 8.2 | 3.2 | 1.4 | 1.2

## Slide 3
Sprint 59 Tasks (17 July 2023 to 28 July 2023)
Code Analysis | Development | Testing | Performance Testing | Blockages
1. Create a Wrapper Service for Wire Transaction End to End workflow testing using SOA/HLS Services List the methods used in Wire Transaction Integrate the HLS/SOA API Service Methods JMeter Scripts Preparation Performance testing using JMeter Analysis and report preparation on performance | Completed | In Progress |  | IIS application pool issue
2. Create a Wrapper Service for RTGS Transaction End to End workflow testing using SOA/HLS Services List the methods used in RTGS Transaction Integrate the HLS/SOA API Service Methods JMeter Scripts Preparation Performance testing using JMeter Analysis and report preparation on performance | Completed | In Progress |  | 
3. Create a Wrapper Service for ACH Transaction End to End workflow testing using SOA/HLS Services List the methods used in ACH Transaction Integrate the HLS/SOA API Service Methods JMeter Scripts Preparation Performance testing using JMeter Analysis and report preparation on performance | Completed | In Progress |  | 
4. Investigate the other HLS/SOA frequently used Services for the performance testing | In Progress |  |  | 

## Slide 4
Summary
Jn Teller - QA Support
Bug Summary
Total Number of Features : 78
Analysis : 50
Test Case Preparation : 50
Test Case Execution : 50
User Manual Preparation : 50
Total Bugs : 12
Backend Analysis : 5
Backend Test Cases : 5
Backend Execution : 5
Out of Scope : 22
Key Accomplishments
We got KT on around 37 features and finished the Testing with the Test Cases Preparation for those modules and also analysed and prepared documents for 13 new modules
Backend Data Testing: Completed the KT sessions from Dev team and got the DB scripts for 6 modules
Prepared the Analysis and Test Case documents for Account History, Reference Tables, Service Charges modules, Cheque Collection Batches and Loan History
Frontend Testing:
Analysis completed for 50 Features
Test Cases Preparation completed for 50 Features
Test Cases Execution completed for 50 features
User Manual Preparation completed for 50 Features
Prepared Bug Report listing all the issues in executed modules
Issues / Dependencies
KT:
Need Test data for Gift card sale module
Need KT on how to execute Request and Send Cash modules simultaneously
Supervisor Transfer, Cheque Cash, Reversal - Authorization Request issue
Unable to perform Loan Payment module transactions with the data provided- On Hold
Unable to see dropdown in the Replenish module
Application Issues:
Getting error message when we try to execute LOC Payment Incl Accrued Interest via Cash and Cheque modules
Getting error message when we try to execute Deposit Account Closure
and Teller Cheque Details modules
Access Issues:
JN Teller exe/application is not working in asoftglobalsloutions2 user
Chart: 
| Analysis | Test Cases | TC Execution | User Manual | Bugs
Frontend | 34 | 29 | 13 | 33 | 9
Upcoming Activities
Test Cases Execution for the remaining set of features
Automation for Jn Teller for the potentiation test cases
Analysis and Understand of the Alchemy features and its functionality
Test case Preparation for Alchemy integration
Whitebox/Techno functional testing for all set of features
Certifying the Alchemy Integrated features like ACH/WIRE/RTGS
Getting KT sessions on the modules Transaction Summary, Reprint Transactions
Giving KT sessions to technical team on the JN Teller features
Backend Analysis and Test Case Preparation for current sprint modules
Note: Jn Live Business Activities “Yet To Start”
Chart: 
| Analysis | Test Cases | TC Execution
Backend | 5 | 5 | 5

## Slide 5
Sprint 59 Tasks (17 July 2023 to 28 July 2023)
Get Technical KT for the identified scope | Analyze Backend features | Prepare Backend Test Scripts | Roadblocks
Reprint Transactions | Reprint Transactions | Reprint Transactions | Waiting for KT
Transaction Summary | Transaction Summary | Transaction Summary | Waiting for KT
Cheque Collection (Done) | Cheque Collection (Ongoing) | Cheque Collection (Ongoing) | 
Cheque Collection Batches (Done) | Cheque Collection Batches (Done) | Cheque Collection Batches (Done) | 
Loan History (Done) | Loan History (Done) | Loan History (Done) | 

## Slide 6
Access Related Issues:
1. No access to the asoftglobalsolutionstwo user
Asoft: Able to open the application but it does not work correctly and most of the modules are inaccessible. (Because asoftglobalsolutionstwo user hasn’t been added to the JN Teller application.)
2. Required Access to Pegasusdev01 Database server ( user -> asoftglobalsolutions)
Asoft: While accessing getting error message as "Logon failed".

## Slide 7
KT:
1. Need Test data for Gift card Sale module
Asoft: Received Script from Jn Team and we ran it but we are still facing the issue. Waiting for Jn team response.
2. Need KT on how to execute Request and Send Cash modules simultaneously
Asoft: We are not sure how to setup two users in the application, please let us know how to setup to perform the rest of the transaction.
3. Supervisor Transfer- Authorization Request issue
Asoft: The application is asking for Authorization Request to perform transaction
4. Facing issue with Cheque Cash module
Asoft: The application is asking for Authorization Request for all amounts (Cheque numbers: 112212, 1122112)
5. Unable to perform Loan Payment module transactions with the data provided
Asoft: We performed the transaction with the TRN numbers and Loan IDs provided by client and we also searched for new values from the database but we were unable to find them. Client informed that they are also facing the same issue, so the module is currently on hold.
6. Unable to see dropdown in the Replenish module
Asoft: When we open the Replenish module, we get the error message "The organization tree node doesn't exist". When we click on OK, the module loads but we are unable to see anything in the Cash Dispenser Accounts dropdown. We updated the JN team about this and we are currently awaiting their response.

## Slide 8
7. Required Test data for LOC Payment Incl Accrued Interest Via Cash/Cheque.
Asoft:The GL Account Number 01051 10401 doesn't belong to an existing BSF account. Please check if the mapping is correct or create the corresponding account in BSF. Still Jn Team need to respond.
8. Getting error message when we try to execute Deposit Account Closure module
Asoft: The module is giving Access denied error when we try to perform transaction with closed account and when we try with open account, the Holder details are not getting auto-populated.
9. Getting error message when we try to execute Teller Cheque Details module
Asoft: When we perform Cheque transaction and search for Incoming/Outgoing cheques in this module, we get Error Message that error has occurred while consuming the service.
10. Facing issue with Reversal module
Asoft: The module is asking for Authorization Request when we perform transaction.
11. Required KT on Develop-Alchemy code flow from HLS to Alchemy Integration Service.
Asoft: Need a session with Seanovan.

## Slide 9
THANK YOU
USA Office Address
2000 Town Center, Suite 1900, Southfield, Michigan, 48075, USA, 248-974-5424
www.asoftglobal.com
info@asoftglobal.com
India Office Address
3-6-102/A , Street 18,Suite 202, Grandeur Himayathnagar, Hyderabad, Telangana India 50002